Project Initiation Document

Project Details:

| Project Title: | Multi-Panel Electronics Monitoring System with Web Based Dashboard |
| --- | --- |
| Student: | Chan Zi Min Edwin (UP2517673) |
| Course: | UOP BSc Computer Science |
| Project code: | PJS40 for a Engineering project |
| Supervisor: | Dr Loo Poh Kok |
| Date: | January 2026 |

Declarations (Please tick)

|  | I give permission for this document to be made available to other students as examples of previous work. (optional). |
| --- | --- |
|  | I confirm that I have read and understood the University Rules in respect of plagiarism and student misconduct. |
|  | I declare that this work is entirely my own. Each quotation or contribution cited from other work is fully referenced. |

# 1. Client / Target Audience

This project does not have a specific client. The target audience is individuals and organizations who wish to monitor their electronic devices remotely, whether in indoor environments such as server rooms and office spaces, or outdoor settings such as industrial sites and remote installations.

# 2. Degree Suitability

This project is suitable for a BSc Computer Science degree as it incorporates learning from multiple modules. IoT concepts provide the foundation for sensor integration and cloud connectivity. Software Engineering theory and practice guide the planning, development process, and project progression. Programming modules contribute to application development, with emphasis on code optimization and efficient resource management on embedded systems.

# 3. The Project Environment and Problem to be Solved

One of the most significant issues faced by electronic devices is exposure to high temperatures, which reduces their operational lifespan. This leads to unpredictable servicing and maintenance schedules, causing inconvenience and potential equipment failures. Currently, many users only discover overheating problems after damage has already occurred, resulting in costly repairs or replacements.

The problem this project addresses is: How do we know if a device is overheating? And is there a way to predict servicing and maintenance timing?

# 4. Project Aim and Objectives

Aim:

To develop a multi-panel temperature monitoring system with automatic cooling, a web-based dashboard for trend analysis, and predictive maintenance insights.

Objectives:

- Design and implement a multi-node architecture supporting up to 10 monitoring panels, with one physical prototype and nine simulated placeholder nodes for demonstration purposes.

- Develop a self-hosted backend server with MQTT broker, enabling full control over data storage and system configuration.

- Create an interactive web-based dashboard with clickable panel tags allowing users to switch between and monitor different panels in real-time.

- Implement temperature trend visualization to allow users to analyze historical data and predict maintenance timing based on environmental conditions.

- Integrate RFID card reader functionality to enable individual user identification and access logging.

- Implement message alert notification to deliver instant alerts when critical temperature conditions are detected.

- Implement automatic cooling activation when temperature thresholds are exceeded.

- Conduct comprehensive testing and produce technical documentation including system architecture diagrams, user guides, and API documentation.

# 5. Project Constraints

- Project submission deadline is fixed and cannot be extended.

- Limited budget restricts hardware procurement; only one physical monitoring node will be built, with additional panels simulated in software.

- Selection of suitable development platforms and tools within available resources and technical requirements.

- ESP32 microcontroller only supports 2.4 GHz Wi-Fi networks, limiting deployment environments to those with compatible wireless infrastructure.

- Message alert integration relies on third-party services which may have rate limits or availability constraints outside my control.

- Development and testing must be conducted using personal equipment and home network environment.

# 6. Facilities and Resources

Computing/IT Resources:

- Personal laptop/PC for development (IDE, web development, documentation)

- Arduino IDE 2.0 for ESP32 firmware development

- Visual Studio Code for web application development

- Local server environment (Raspberry Pi or PC) for hosting MQTT broker and web application

- Database software

- MQTT broker software

Hardware Resources:

- ESP32-WROOM-32E development board/ Raspberry Pie

- Temperature and humidity sensor

- Matrix keypad

- LCD 1602 I2C display

- Reed magnetic switch

- RFID reader module

- RFID cards/tags

- DC motor, buzzer, transistors, resistors

Other Facilities:

- Library for research materials and academic papers

- Home WiFi network (2.4 GHz) for development and testing

- GitHub for version control and code repository

# 7. Log of Risks

| No | Description | Likelihood | Impact | Mitigation/Avoidance |
| --- | --- | --- | --- | --- |
| 1 | Hardware component failure | Low | High - delays project | Order spare components early; have backup components available |
| 2 | Data loss due to storage failure | Medium | High - loss of work | Regular backups to GitHub and cloud storage; maintain local and offsite copies |
| 3 | Scope creep - adding too many features | Medium | Medium - delays | Define clear Minimum Viable Product; prioritize core features; defer non-essential enhancements |
| 4 | Message alert service unavailability | Low | Low - feature reduced | Implement alternative notification method; document backup options |
| 5 | Integration complexity between components | Medium | Medium - delays | Develop and test components independently first; use modular architecture |
| 6 | RFID module compatibility issues | Low | Medium - rework | Research compatible RFID modules; test early in development cycle |
| 7 | Personal illness or commitments | Low | High - delays | Build buffer time into schedule; maintain regular progress to stay ahead |
| 8 | Network connectivity issues during demo | Medium | Medium - demo fails | Prepare mobile hotspot backup; record video demonstration as fallback |

# 8. Project Deliverables

Artefacts:

- ESP32 firmware with MQTT communication

- Backend server application with database

- Web-based dashboard for monitoring multiple panels

- Message alert notification module

- Physical prototype (one functional monitoring node)

Documentation:

- Final project report

- System architecture documentation

- User manual

- Source code repository

# 9. Project Approach

Project Management:

An iterative development approach will be adopted. Development will proceed in stages with regular progress reviews during supervisor meetings.

Development Methodology:

The project will follow a structured approach: requirements gathering, design, implementation, and testing. Each component (firmware, backend, frontend) will be developed and tested before integration.

Research Approach:

Secondary research will be conducted through online academic resources and technical documentation. Primary research will involve prototyping and testing.

# 10. Project Tasks and Timescales

A detailed Gantt chart is provided in Appendix A. The main project stages are summarized below:

| No | Stage | Dates | Main Tasks |
| --- | --- | --- | --- |
| 1 | Project Initiation | Jan Week 1-2 | Complete PID, finalize requirements, set up development environment. |
| 2 | Research & Design | Jan Week 3 - Feb Week 2 | Literature review, system architecture design, database schema design. |
| 3 | Hardware & Firmware Development | Feb Week 3 - Mar Week 3 | ESP32 prototype assembly, sensor integration, RFID integration, MQTT communication. |
| 4 | Backend Development | Mar Week 4 - Apr Week 3 | MQTT broker setup, API development, database implementation |
| 5 | Frontend Development | Apr Week 4 - May Week 2 | Web dashboard UI, panel selection, real-time data display. |
| 6 | Message Alert Integration | May Week 3 | Alert notification integration, triggering logic. |
| 7 | Integration & Testing | May Week 4 - Jun Week 1 | System integration, comprehensive testing, bug fixing. |
| 8 | Documentation & Report | Jun Week 2-3 | Final report writing, user documentation. |
|  | Submission | 23 June 2026 | Final report submission. |

# 11. Supervisor Meetings

Supervision meetings will be held monthly with Dr Loo Poh Kok, primarily conducted in person where possible, with video conferencing as an alternative when face-to-face meetings are not feasible. Email communication will be used for interim queries and progress updates between scheduled meetings.

# 12. Legal, Ethical, Professional, Social Issues

Legal:

- Compliance with data protection regulations for any user data collected during testing

- Adherence to software licensing terms for libraries and frameworks used

Ethical:

- Test data will be anonymized or use fictional identifiers

- System will only be used for demonstration purposes

Professional:

- Development will follow software engineering practices including version control, documentation, and testing

- Code will be original work or properly attributed where open-source components are used

Social:

- The project aims to provide accessible monitoring technology

- Documentation will be clear for users without extensive technical backgrounds

Security Considerations:

- User authentication for web dashboard access

# Appendix A: Gantt Chart